# Product Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 02 November 2025 |
| --- | --- |
| Team ID | NM2025TMID09074 |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an admin, I can create users (Alice and Bob) for access setup. | 2 | High | Najma Sayietha M |
| Sprint-1 | Group Management | USN-2 | As an admin, I can create user groups for role-based permissions. | 3 | High | Suganya R |
| Sprint-2 | Role Management | USN-3 | As an admin, I can create roles and assign them to users for access control. | 4 | High | Najma Sayietha M |
| Sprint-2 | Application Access | USN-4 | As an admin, I can assign table-level access to specific applications. | 3 | Medium | Sindhuja R |
| Sprint-3 | Access Control List (ACL) | USN-5 | As a system admin, I can configure ACLs to dynamically control access. | 3 | High | Prithavi A P |

| Sprint-3 | Workflow Automation | USN-6 | As an admin, I can create a flow to assign operations tickets to groups automatically. | 3 | Medium | Sindhuja R |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Testing & Documentation | USN-7 | As a tester, I will verify ACLs, flows, and document the implementation. | 4 | Medium | All Members |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 1 Day | 29 Oct 2025 | 29 Oct 2025 | 10 | 29 Oct 2025 |
| Sprint-2 | 10 | 1 Day | 30 Oct 2025 | 30 Oct 2025 | 10 | 30 Oct 2025 |
| Sprint-3 | 10 | 1 Day | 31 Oct 2025 | 31 Oct 2025 | 9 | 31 Oct 2025 |
| Sprint-4 | 10 | 1 Day | 1 Nov 2025 | 1 Nov 2025 | 10 | 1 Nov 2025 |

Velocity

Average Velocity = (Total Story Points Completed) / (Total Duration in Days)

Total = 39 points over 24 days → Velocity = 1.625 points/day

Burndown Chart:

A burndown chart shows the amount of work remaining (Y-axis) against time (X-axis). As each sprint progresses, the chart visually displays the team’s progress toward completing all planned user stories. This helps in identifying delays, sprint bottlenecks, and improving future sprint planning.